CS 250

Sprint Review and Retrospective

04/13/2026

Justin Carrigan

Over the course of the transition to the agile methodology, it became apparently obvious that each role within the agile framework held extreme importance and contributed in their own unique ways. The product owner acted as a bridge between the stakeholders and the development team. They managed the backlog, set priorities on tasks, and ensured that the dev team stayed on track with the product vision in mind. The scrum master was the servant-leader of the team. They are responsible for ensuring that scrums stay on track by promoting openness and collaboration during the scrum, and by removing any roadblocks so that the team can have maximum effectiveness. The development team consists of developers and testers. This team puts the vision of the stakeholders into action by consistently delivering workable and tested products at the end of each sprint. It’s also the role of the dev team to keep the other roles updated on where they stand on progress, accurately reporting if they are ahead or behind schedule so that the entire team can adjust accordingly.

The agile approach also helped complete user stories by properly presenting user needs early on and adjusting those needs as the process continued. This flexibility allowed the final product to be very accurate to what the stakeholders expected. For example, after the creation of the first set of user stories during this sprint, we went back later and adjusted and refined these stories to be as accurate as possible. Asking for additional user feedback greatly assisted in this process. These user stories also helped the development team by clearly presenting the request and expected results, and by listing these stories based on importance/priority.

The scrum-agile approach handled direction change and interruptions by being “liquid”. Constantly adjusting to the environment without being too rigid. With the sprint format, the development team is able to complete these mini projects as they adjust to the new set of instructions so that certain tasks aren’t left incomplete. Like the previous example mentioned with the user story adjustment, during this same phase, the requirements changed. Instead of getting hung up on this, the team made the necessary changes and moved forward, hardly skipping a beat.

Communication is key when it comes to agile methodology. Without communication, the process crumbles as the team moves without direction. Due to the promotion of proper agile values, we were able to work smoothly together as a single unit instead of a collection of parts. For example, when acting as a developer and speaking to the team I stated, “To support the transition to agile, I recommend adopting daily stand-up meetings and product backlogs, specifically using an Agile management tool like JIRA”. The scrum master responded constructively by stating “I like where you are going with JIRA and the maintained backlog. Keeping the backlog visible and prioritized is one of the fastest ways to eliminate the kind of drift that Vision Quest was experiencing under waterfall, where work piled up with no clear priority order and teams lost track of what actually mattered”. This was clear communication. I stated what I observed to be a productive path forward, and the scrum master gave clear feedback and expanded on that idea during his response.

There are many organizational tools that can be used to help keep an agile team on track such as JIRA or Trello. Theres not a single right answer, and all of the tools have a time and a place. Other agile tools like the backlog, and user stories also helped ensure that the entire team was on the same page and on track. The daily stand-ups and scrum meetings were key to boosting morale and giving a feeling of unity amongst the team.

The agile approach consists of many aspects that most would describe as benefits, but there is a con that could plague many organizations trying to transfer over from the waterfall method. That con is culture shock. The approach is quite different than the more traditional methods used in the past. It requires you to “stay on your toes” and it often requires a new perspective on communication. However, if you are able to overcome these challenges during transition, the agile approach outperforms the waterfall method in nearly every facet. It allows for better products, more accurate timelines, it’s more adaptable and handles hardships that are inevitable in the development process and perhaps most of all, it creates an extremely productive work environment where the entire team can work together in unity. Overall, after getting to experience agile firsthand and after learning about other methods, I can definitively say that the agile approach was the best option for the SNHU Travel project.